## Slide 1
ENABLING BIG DATA WITH CI/CD
PROJECT REPORT
Submitted to:
MCIT
Author:
Trisha Solanki
//01

## Slide 2
Project Report
Contents
//02
Company Introduction
Challenge Summary
Focused Areas
GAP Analysis
Stakeholder Mapping
Project Scope
03
04
05
07
10
11
Assumptions, Risks, Constraints
Use Case Diagram
Automating Analytical workflow
BPMN
Sprint Planning
Roadmap
12
13
14
15
16
17

## Slide 3
About
HealthCare Insurance
COMPANY INTRODUCTION
The company is one of the largest Health Insurance companies in the Canada and offers a wide range of primary health insurance products (single and family plans) to businesses (employees) and individuals.
This publicly operated company currently has over 3500 employees in total and has revenue of over $20 billion over its various business units and 18 branches throughout Canada.
Project Report
//03

## Slide 4
BUSINESS CHALLENGE
Project Report
HealthCare runs a fine range of databases consistently on daily basis. These databases need to frequently be managed, monitored, and upgraded manually since the company runs on old legacy systems.
The main challenge is to make the data operations faster in day-to-day basis. These operations need a lot of employees and company feels it's becoming costly to manage such workflow.
//04

## Slide 5
Technical Aspects
Project Report
Focused Areas
As the company tried to solve the issue of implementing faster workflow by hiring more Data Practitioners, but it did not solve the issue and it stared costing further and further.
THERE ARE 4 MAJOR ASPECTS WHICH NEED TO BE ADDRESSED
//05

## Slide 6
COST
It has become costly for the company to manage the workflow amidst the constant need of more people as the work is increasing day by day. In addition, the cost of maintaining the old systems is also increasing.
TIME
It takes a lot of time to perform all the data operations manually. Majority of employees' time is spent on basic operations which slows the company's performance.
DEFECTS
As the tasks are performed manually, it is difficult to find any defects. It takes a lot of time to find the root cause of the errors manually. Human errors make it slower and costlier for the company.
MANUAL LABOR
Since the customers are increasing, the workload is also increasing. Among the increasing work, company needs to hire more people to keep up with all the operations and it costs the company more.
Project Report
//06

## Slide 7
Project Report
GAP Analysis
//07
Current State
HealthCare Insurance does not have any automated workflow and all the work is done manually
Future State
HealthCare Insurance has a Cloud-based infrastructure to handle Big Data challenges with CI/CD

## Slide 8
Project Report
Business
Analysis Core Concept Model (BACCM)
//08
Change:
Enabling Big Data with CI/CD
Need:
To optimize the workflow and manage data in a better way and more securely
Value:
Optimized, Secure, and Reliable infrastructure and smooth work environment
Solution:
Enhance the infrastructure by changing legacy IT environment
Stakeholders:
Management Body, Customers, Front-line Employees, BA, PM, Technical Team
Context:
Transformation
(Enhancements)

## Slide 9
Goal Chart
Strategy
Q1 - High Value
Low Effort
Q2 - High Value
High Effort
Q3 - Low Value
High Effort
Q4 - Low Value
Low Effort
//09
Change Legacy Systems (Manual to Automated)
Setup CI/CD environment
Increase Workflow Security
Eliminate Maintenance cost of Data Server
Automated Analysis Services
Medium
High
Low
Medium
High
Low
VALUE
EFFORT
Q1
Q2
Q4
Q3

## Slide 10
Project Report
Stakeholder Mapping
Internal Stakeholders
External (direct) Stakeholders
External (indirect) Stakeholders
A
B
C

## Slide 11
In Scope
Project Report
A new work environment
Deployment of latest tools & technologies
An automated custom CI/CD workflow
Cloud based services and tools
Big Data to handle complex Data requirements
Latest Backup and Monitoring tools
Eliminate Hardware Data Storage (on premises storage)
Hiring Data Engineers
Training for Data Team
Account setup, Permission assignments, and other security tasks
//11

## Slide 12
Project Report
Assumptions
  New legacy systems and workflow will be easy to adapt
  Anyone will be able to use it once the training is given
  Fast & Secure operations will be performed compared to old systems
Risks
  Cyber-security attacks
  May be difficult to adapt for senior employees
  Automating the wrong processes first
  Lack of coordination between continuous integration and continuous delivery
Constraints
  Workflow should be as simple as possible
  Cloud services should be selected from which are available in the market
  Resource utilization should be done properly for existing and new tools
//12

## Slide 13
Project Report
Use Case Diagram
It shows how system interacts with Actors including internal and external influences.
//13

## Slide 14
Project Report
Automating Analytical workflow
This is how data will move in an automated workflow and analyzed automatically without any manual help.
//14

## Slide 15
Project Report
Proposed Solution
This is a an overall proposed workflow of data operations throughout the company architecture
//15

## Slide 16
Sprint Planning
//16

## Slide 17
Backup Data &
Data Migration to AWS Cloud
Setup Data Cataloging & Searching on
AWS Cloud
Create multi-step CI/CD pipelines to automate workflow
Enable automated Big Data
analytics services
Add a layer of security & governance
Handling errors in pipelines & troubleshooting
Configure Predictive analytics and machine learning services
Roadmap

## Slide 18
QUESTIONS OR COMMENTS ?
Thank You
Project Report
123-456-7890
PHONE NUMBER
EMAIL ADDRESS
WEBSITE
trisha@healthcarein.com
www.healthcarein.com
//18